Test Plan for

Radar Chart

Liping Shen

3/30/2010

# Disclaimer and Confidentiality

Confidentiality: The author agrees that this document is the confidential information of Actuate and belongs solely to Actuate. Furthermore, the author agrees that this document is of substantial value to Actuate and such value would be impaired if the information contained herein were disclosed to third parties. The author agrees that for a period of three (3) years following the receipt of this document it will not be use in any way for its own account or the account of any third party, nor disclose to any third party, any information contained in the document, except as authorized by Actuate, and will protect the confidentiality of such information with the same degree of care that it uses to protect its own confidential information.

# Revision History

| Name | Version | Revision Date | Purpose |
| --- | --- | --- | --- |
| Liping Shen Liping Shen | 1.0 2.0 | 03/30/2010 04/12/2010 | Initial draft version Update |

# Approvals

| Name | Title | Reviewed Date |
| --- | --- | --- |
| Hank | Chart team manager |  |
| Yulin | Chart team leader |  |

# Table of Contents

Disclaimer and Confidentiality	1

Revision History	1

Approvals	1

Table of Contents	2

Introduction	3

Test Items	3

Features to Be Tested	3

Features Not To Be Tested	4

Test Strategy	4

Manual Testing	4

Automation Testing	4

Test Deliverables	4

Schedule	4

Environmental Requirements	5

Risks and Contingencies	5

Appendix	5

References	5

# Introduction

This document describes the test strategy for new radar chart type in BIRT Release2.6.0. The aim of the testing is to assure quality of implementation of feature developed by BIRT team.

# Test Items

The following is a list of items to be implemented:

- Create the new chart type.

- Save the new chart type

- Modofy the new chart type

- Delete the new chart type

# Features to Be Tested

The following is the list of all features to be evaluated during the release testing:

- Create a radar chart

- Select subtype/dimension/output format

- Define category series/slice size/optional grouping

- Inherit data or use data from data set

- Modify a radar chart

- Switch between other chart types

- Switch subtype/dimension/output format

- Change category series/slice size/ optional grouping definition

- Add multiple series

- Switch inherit data or use data from data set

- Manager filter/parameters/data bindings

- Change color by and series properties on series page

- Modify value series properties

- Modify Chart area series

- Modify chart title properties

- Modify plot properties

- Modify legend properties

- Add interactivity

- Undo/Redo modifications

- Use radar chart as multiple view of table and crosstab, or crosstab measure view

- Test chart engine APIs and simple APIs.

- Save a radar chart in chart builder

- Save a radar chart in report design

- Delete/Copy/Cut/Paste a radar chart

- Preview in all output formats

- Documentations (help context, example etc.)

# Features Not To Be Tested

- N/A

# Test Strategy

## Manual Testing

- All

## Automation Testing

- None

Configuration Matrix

- None

# Test Deliverables

The following is a list of items to be delivered before completion date:

- Test Plan

- Test Case

# Schedule

| Action Items | Time Required Per Platform | Task Completion | Comments |
| --- | --- | --- | --- |
| Writing Test Plan | 2009-3-30 - 2009-3-31 |  |  |
| Writing test case | 2010-4-1 - 2010-4-9 |  |  |
| Do Testing |  |  |  |

# Environmental Requirements

Software Requirements:

Eclipse-SDK-3.5-win32

Hardware Requirements:

No specific requirements

# Risks and Contingencies

- Milestones are not ready on time.

- Other projects arise, which do not allow testers to work on the project.

- Any scheduling changes.

- Bug verification taking more than 25% of QA’s time.

- Showstopper bugs prevent testing, and developers can’t fix them promptly.

# Appendix

The appendix is used to organize supporting documentation that is too extensive for prior sections of the design document.

# References

- Bugzilla : https://bugs.eclipse.org/bugs/show_bug.cgi?id=178354